FACILITIES MANAGEMENT AND PLANNING

HUNTER COLLEGE

TODAY’S DATE:  Monday 5/5/10 _____________________________________________________________________________

WHAT IS HAPPENING HERE?

Materials are being delivered Thursday morning and staged in the 7th floor Dance Studio as part of the Thomas Hunter Exterior Renovation Project.  Walls will be constructed near the window interiors at the 7th floor Dance Studio and the 6th and 7th floor stairwells within the studio area. These walls are erected to provide separation from occupants and glass window repair with minimum disruption to the interior spaces.

WHAT DO I NEED TO KNOW?

Facilities Management and Planning is coordinating this activity with the Dance Department course and performance schedule, DASNY and the Dean’s office.  The elevators in THH will be used to transport wall materials from Lexington Avenue through the front entrance to the 6th and 7th floors.  No additional access will be required to the building interior until workers can begin erecting the walls at an appropriate time.

TIME FRAME FOR THIS ACTIVITY:

Material Delivery will be staged on Thursday May 6th at approximately 7am.  Transport will take place via Thomas Hunter Elevators in the early am.  Elevators will not be used after 10 am.  This phase of construction within the 7th floor Dance Studio is scheduled to take place between Thursday May 6th  through Monday May 10th.    The adjacent stairwell areas will follow completion of the Upper 7th floor Studio

PROJECT TIME FRAME:

Roof repair is on schedule for repairing turrets, parapets and roofing material.  Windows along the South, East and North facades are being prepared for sash and window pane replacement. Much of this work is scheduled for the summer 2010.  Some window work may continue into the fall.  The roof and façade repair will also begin in the summer and continue into the fall.  Project completion is scheduled for Fall 2011.

CONTACT INFORMATION:

Harry Yarwood, Executive Director of Facilities at 212 772-4380.  Email:  hyarwoo@hunter.cuny.edu